# Time Tracker Project

Course: Intro to Software Engineering

Team: Timebomb

Topic: Time tracker

Members: Hen Chhorda Vattey, Kiv Sovannlyda, Sao Dali Inaco, Thai Monika

Total Estimated Effort: 48 Hours

## 1. Project Overview

The Time Tracker application is designed to help users record and monitor the time spent on different tasks or activities. The system allows users to start and stop timers for tasks, store time records, and view summaries of their daily time usage. The main goal of the application is to improve time management and productivity by providing clear and simple insights into how time is allocated. The application focuses on ease of use, accurate time tracking, and basic reporting, serving as a foundation for future feature expansion.

This time tracking allow user to:

- Use a Top-Down approach to define the system and break it into main functions.

- Use a Bottom-Up approach to identify core components such as tasks, time tracking, and storage.

- Selected technologies and finalized basic requirements.

- Prepared the structure for implementation in Week 2.

## 2. Top-Down Estimation Approach

The top-down estimation approach begins by estimating the overall project effort based on scope and constraints. This total effort is then divided into major development phases.

- Requirements Analysis (6 hours)

Understanding project scope, identifying functional requirements, defining use cases, and confirming constraints.

- System Design (8 hours)

Designing system architecture, UI layouts using JavaFX, and defining the data model for tasks and time records.

- Implementation (22 hours)

Developing the core application including task management, time tracking logic, data storage, and report generation.

- Testing & Debugging (8 hours)

Conducting unit testing, integration testing, identifying defects, and fixing bugs.

- Documentation & Presentation (4 hours)

Preparing user documentation, final report, presentation slides, and project demonstration.

This approach provides a clear high-level view of the project timeline and ensures that the total effort fits within the allocated 48 hours.

## 3. Bottom-Up Estimation Approach

The bottom-up estimation approach identifies all individual tasks required to complete the project. Each task is estimated separately, and the total effort is calculated by summing all task estimates.

- Requirements & Planning (6 hours)

• Analyze project requirements (2 hours)

• Define features and use cases (2 hours)

• Create milestones and task assignments (2 hours)

- System Design (8 hours)

• Design UI wireframes and screen flow (3 hours)

• Define application architecture (2 hours)

• Design data models and storage format (3 hours)

- Implementation (22 hours)

• Project setup and JavaFX configuration (2 hours)

• Task and project management module (6 hours)

• Time tracking logic (start/stop, timers) (6 hours)

• Data persistence (save/load records) (4 hours)

• Report and summary generation (4 hours)

- Testing & Debugging (8 hours)

• Unit testing of individual modules (3 hours)

• Integration testing across features (3 hours)

• Bug fixing and optimization (2 hours)

- Documentation & Presentation (4 hours)

• User documentation and comments (2 hours)

• Final report writing and presentation preparation (2 hours)

The bottom-up estimation provides higher accuracy because it considers each development task individually. The summed total effort equals 48 hours, matching the top-down estimation.

## 4. Conclusion

By applying both top-down and bottom-up estimation methods, the Time Tracker project demonstrates realistic planning and workload distribution. The consistency between both approaches confirms that the project can be completed successfully within 4 weeks and 48 total hours.